## Slide 1: Requirements Analysis
Presented By
Nitu Gautam

## Slide 2: The Requirements Analysis Phase :
Requirement analysis phase is critical to the success of any new information system
In different methodologies the requirement analysis phase might be called the definition phase or logical design phase
It can be defined in term of the types of data, processes, and interfaces that must be include in the system

## Slide 3: Requirements analysis phase typically include the following tasks :
Identify and express system requirements :
Prioritize system requirement :
Update or refine the project plan :
Communicate the requirements statement :

## Slide 4: Identify and express system requirements :
The initial task of the requirements analysis phase is to identify and express requirements
It identifies all the functional and non- functional requirements
Functional requirements are related to functional / working aspect of software fall into this category
It identified in terms of input , processes, and stored data that needed to satisfy the system improvement objectives
Non -functional requirements are the descriptions of other features , characteristics , and constraints that define a satisfactory system
Non – functional requirements are expected characteristics of target software .(security , storage , configuration, performance , cost, flexibility, disaster recovery, accessibility

## Slide 5: 2 . Prioritize System Requirements:
System development project can be measured in term of degree to which business requirement are met
If a project gets behind schedule or over budget , it may be useful to recognize that which requirement are more important than others.
Prioritization of requirement can be facilitated using a popular technique called time boxing .
Timeboxing is a popular technique that divides requirements into parts that can be implemented within a period of time without affecting the user and management .

## Slide 6: Priorities can be classified according to their relative importance
i)A Mandatory Requirement:
Defines a requirement that has to be satisfied for the final solution to be acceptable .it is useless without it and cannot be ranked because it is essential to any solution .
ii) A Desirable Requirement:
It is one of that is not absolutely essential to version 1.0. Desirable requirements can and should be ranked . Using version number as the ranking scheme is an effective way to communicate and categorize desirable requirements.

## Slide 7: 3. Update or Refine the Project Plan :
After identifying the business system requirements, we have to step back and redefine our understanding of the project scope and update our project plan accordingly.
The team must consider the possibility that the new system may be larger than originally expected . if so, the team must adjust the schedule, budget , or scope accordingly.
The project manager , in conjunction with system owners and the entire project team facilities this task .
They should consider the possibility that the requirements now exceed the original vision that was established for the project and new system.
They may have to reduce the scope to meet a deadline or increase the budget to get the job done

## Slide 8: 4. Communicate the Requirements Statement:
Communication is an ongoing task of the requirements analysis phase .We must communicate requirements and priorities to the business community throughout the phase.
It is the process through which difference of opinion must be mediated.The project manager and executive sponsors should jointly facilitate this task .
Some systems allow users and managers to subscribe to requirements documents to ensure they are notified as change occurred.

## Slide 9: THANK YOU