## Slide 1: Feasibility Analysis

## Slide 2: Introduction
To study whether a project is feasible or not.
Conducted to get answers to the following questions:
  Do we have the required resources and technology to build the project?
  Do we receive profit from the project?
To find whether the project is worth investment or not.
To find out whether the project should be accepted, accepted with modifications, or rejected

## Slide 3: Checkpoints Of Feasibility Study
System Analysis: Scope Definition Checkpoint
System Analysis: Problem Analysis Checkpoint
System Design: Decision Analysis Checkpoint

## Slide 4: System Analysis: Scope Definition Checkpoint
  identifying the specific goals and objectives of the system
  Identifying the boundaries of the proposed system
  Is important to ensure that all parties have a clear understanding of the project
.

## Slide 5: System Analysis: Problem Analysis Checkpoint
  the problems or issues that the proposed system aims to address are identified and analyzed.
  gathering information about the current system or process
  identifying the pain points, inefficiencies, and root causes of the problems

## Slide 6: System Design: Decision Analysis Checkpoint
  different design options for the proposed system are evaluated and compared.
  pros and cons of each option are identified.
  allows for adjustments to be made before the design is finalized and implemented.
  to ensure that the final design of the system is optimal and will meet the needs of all stakeholders

## Slide 7: Types Of Feasibility Study
Technical Feasibility
Economic Feasibility
Legal Feasibility
Operational Feasibility
Scheduling Feasibility

## Slide 8: Technical Feasibility
Technical feasibility analysis includes analysis of the following:
  the hardware, software, and other technical resources that will be needed to develop and implement the project.
  Technical skills and capabilities of the technical team,
  Existing technology can be used or not,
  Maintenance and up-gradation is easy or not for chosen technology.

## Slide 9: Economic Feasibility
Analysis of the cost-benefit of the project
Analysis of the total cost of the project including hardware and software resources, design and development costs, and so on.
Analysis of return of investment(ROI)

## Slide 10: Legal Feasibility
Legal Feasibility Study is a study to know if the proposed project conforms to legal and ethical requirements.
Includes analyzing barriers to the legal implementation of the project, data protection acts or social media laws, project certificates, licenses, copyright, etc.

## Slide 11: Operational Feasibility
To analyze and determine whether and how well the organization’s needs can be met by completing the project.
Examine how a project plan satisfies the requirement identified in the requirement analysis phase.

## Slide 12: Scheduling Feasibility
Determines the amount of time required for the completion of the project.
Finding out the best alternative solution if the project couldn’t be completed within the deadline.

## Slide 13: The Bottom-Line
Summary of the project's potential for success.
Choosing the best solutions among those identified in the feasibility analysis phase.